## Slide 1: DevSecOps & Automation – EP&S Monthly Report Out - February 2024

## Slide 2: CONTENTS
2024 OKR and Focus Areas
DSO Status per director
Technical Sessions
Automation Progress
Training and references

## Slide 3: 2024 OKR AND FOCUS AREAS
DevSecOps
1- Improve maturity for business critical applications
to Level 3 (minimum).- focus on 10% of applications (50) that have completed Assessment.
2- Focus on DevSecOps maturity for apps already in cloud or plan to move in 2024
3- Complete assessment for product with highest ROI - 20% Remaining Apps.
4- Build Reusable libraries from learnings and success stories
5- Training and Upskilling sessions for team ( 3 per Quarter)
6- Pilot projects with Software chapter team to improve maturity
Automation
1- Improve Automation efficiency high ROI Products and bring product efficiencies.
2- Overall savings of 140K Hrs (35K/Per Director)
3- Build Lean practices and automation for Compliance , TechDebt and Compute
High ROI products for focus:
Jennifer
  Regulatory and Safety
Tatum
  System Engineering
  Electrical Engineering
  Customer Engineering (CE)
Buba
  Digital Market Products
  Technical Publications
Jeff
  Embedded Program Support
  Product Support Analysis

## Slide 4: 2024 target

## Slide 5: 2024 Target

## Slide 6: Bringing efficiency at product
Product Efficiency
Compliance
Tech Debt
Compute
DevSecOps & Automation
Application Roadmap
/retirement
Cloud
Focal to work with product team to work on prioritizations and help bring higher product efficiency.
Upcoming sessions for all mangers and Products manager on detailed overview and 2024 plan
Sessions on DevSecOps training and upskilling
Pilot project for DORA Metrics in E&PS.
Look ahead

## Slide 7: Progress
Q1
2024 OKR Targets
Complete DSO Assessments for new applications 131 Apps
Implementation roadmap for Applications that have completed assessments- 90 Apps
Roadmap implementation , Re-Assessment & ROI calculation for 15% Apps with roadmap created: - 50 apps
Maturity improvement and maintain Score 3.0+
30
30
On Track
Watch Item
Off Track
*DSO Improvements pending
Maturity Score 3.95
Target
Completed
02
10
01
03

## Slide 8: DSO STATUS PER DIRECTOR( till Feb 2024)

## Slide 9: Engineering Products(Jennifer)
** Reassessment target for 2024 – 6
On Track
Watch Item
Off Track
Chart: Assessment Status
| Completed | Roadmap Pending | Not Started by App team
DSO Status | 0 | 9 | 9
Chart: Re-Assessment Status
| Completed | Roadmap Pending | Not Started by App team
DSO Status | 0 | 1 | 6

## Slide 10: Engineering Products (Tatum)
**Reassessment target for 2024 – 22
On Track
Watch Item
Off Track
Chart: Assessment Status
| Completed | Roadmap Pending | Not Started by App team
DSO Status | 1 | 10 | 40
Chart: Re-assessment Status
| Completed | Roadmap Pending | Not Started
DSO Status | 1 | 2 | 6

## Slide 11: Engineering Products (Buba)
Chart: Assessment Status
**Reassessment target for 2024 – 10
On Track
Watch Item
Off Track
Chart: Assessment Status
| Completed | Roadmap Pending | Not Started by App team
DSO Status | 0 | 10 | 6
Chart: Re-Assessment Status
| Completed | Roadmap Pending | Not Started by App team
DSO Status | 0 | 4 | 8

## Slide 12: Engineering Products (Jeff)
**Reassessment target for 2024 – 12
On Track
Watch Item
Off Track
Chart: Assessment Status
| Completed | Roadmap Pending | Not Started by App team
DSO Status | 1 | 6 | 8
Chart: Re-Assessment Status
| Completed | Roadmap Pending | Not Started by App team
DSO Status | 0 | 1 | 3

## Slide 13: TECHNICAL SESSION

## Slide 14: Upcoming Technical session details
No. | Topic | Presenter Name | Date | Time
1 | Software Composition Analysis | Sushil Mishra | 6th March,2024 | 8:30-9:30 PM IST
2 | Containerization, Dockers and Deployment on Cloud | Siddharth Muttin | 20th March, 2024 | 8:30-9:30 PM IST

## Slide 16: AUTOMATION PROGRESS

## Slide 17: Automation 2024
Implement automation capabilities through out the applications and achieve 140000 automation hours
OKR
Automation hours of 14689 Hrs has been accounted in the CoP.
Chart: Automation Assessment Matrix
| Q1 | Q2 | Q3 | Q4
Planned | 35 | 35 | 35 | 35
Completed | 14.6
Knowledge sharing and bring culture of Automation
Capture automation to Return On Investment.
Automate repetitive processes
Objective
Accomplishments:

## Slide 18: Automation Status - 2024
Target: 140k hrs
Current status: 14.6k hrs
Total : 14689 hours

## Slide 19: Training and references

## Slide 20: Training and support
Automation COP
https://devsecops.web.boeing.com/index.html [DevSecOps Enterprise Website]
Training:
https://devsecops.web.boeing.com/trainings.html
https://insite.web.boeing.com/culture/viewMedia.do?mediaId=428840
Insite: DevSecOps related video series
Degreed: https://degreed.com/pathway/mpl66o5r9d/pathway
Oreilly: https://learning.oreilly.com/library/view/the-devops-handbook/9781457191381/
DSO Support Systems | Description | URL
ATOMS | Platform to onboard to some of the commonly used tools like Coverity, Netsparker, SonarQube | https://atoms.web.boeing.com/home
ATOMS-CI | Saves your team time by generating an automated continuous integration pipeline and integrating different tools | https://atoms-ci.web.boeing.com/ci
DevSecOps | Official DevSecOps website | https://devsecops.web.boeing.com/index.html
AppDynamics | Monitoring tool documentation | https://itms.pages.boeing.com/wiki/appdynamics/
Enablement kit | Architecture Checklist to improve maturity | https://devsecops.web.boeing.com/assessment/enablementKit.html
DSO Mattermost channel | Join this channel for any questions/updates | https://mattermost.web.boeing.com/dso/channels/town-square
DSO Consultation | Connect with the experts | DL DSO Consulting
DSO COE InSite Group | Join this group for any questions/updates | https://insite.web.boeing.com/culture/viewGroup.do?groupId=168061
DevSecOps Video Library | Videos on different implementation | https://insite.web.boeing.com/culture/displayGroupMedia.do?groupId=168061
Enterprise Support
In case of any queries interested teams can register themselves through EMC (check for the session with the name “DevSecOps Office Hours (India)”).
For Product Teams in US, Click Here to block your slot
For Product Teams in India, Click Here to block your slot

## Slide 21: Assessment Process
DevSecOps Assessment Process Flow (Swimlane)
Please refer to the attached PDF.
GSEP Process for Dashboard Access
Please use the link to get access to the assessment dashboard. This is an auto approval process. Please select the first option for Business Stakeholder group.
Try to access this Dashboard Link after few minutes.
Info center Dashboard Link
Refer attached excel for pending reassessments and assessments.

## Slide 22: Contact us
 | DRI | Project Management | Core Team Focal | Enterprise collaboration
DevSecOps | Abhishek Singh Kenneth C Shew | Kolhar Laxmidevi Kumar Anand | Singh, Abhishek K Valiyarayil, Siby Nair, Aathira Manikandan P, Ashwini Amaragatti, Sharanappa Balraj, Bharath K Fink (US), Brendan A Ghosh, Subhabrata H D, Sarika Jenkins (US), Renee M Jha, Ravi N K L, Bharath Kandan, Narendran Kaur, Harmeet Kumar, Abhishek Kumar, Rahul Malik (US), Muhammad A Mohiddin Basha, Mahammed Gulam Nadampalli Kumarraju, Lavanya Padmanaban Shunmugam, Nihila Pattanaik, Anup K Popeck (US), John Prabhat, Kumar Prakash, Sumit Radhakrishnan, Chinjumol Rompicherla, Rakesh Rooge, Padma Prasad Singh, Omji Kunjbihari Urimindi, Sreenivasulu Varghese, Jessy DL Product Systems - DevSecOps Core Team | Sharina Haynes Karthik Tirukkoylur Sekhar Dolly Bhaskara Sushil Mishra Donald R Wellington DL DSO DRIs
Automation | Kenneth C Shew Naga Harsha Kaggallu | Priyanka Dhanpal Chougule |  | 

## Slide 23: Thank You