## Slide 1: DevSecOps & Automation – EP&S P2P- 3/28

## Slide 2: Progress
Objectives – E&PS
Status
Highlights & Look Ahead
Help Needed
Automation Savings 2024: 140 K Hrs.
DevSecOps Assessments : 130 Apps
DevSecOps Maturity Improvement - 50 Apps
Upskill Sessions- 12
Automation Savings Achieved : 23577 Hrs.
DevSecOps Assessments :
  Completed- 4
  In-Progress(Roadmap Pending)- 39
DevSecOps Maturity Improvements (Re-assessments)
  Completed- 1
  In-Progress(Roadmap Pending) - 8
Upskill Sessions Completed- 2
Focal working with product team to work on prioritizations
Pilot project:
  DORA Metrics integration.
  McKinsey POC for CE & Electrical
Upcoming sessions planned Q2
Build Reusable libraries from learnings and success stories
Tableau Dashboard LINK
Prioritization on DevSecOps adoption in products
Automation Savings updates on COP

## Slide 3: Engineering Progress
 |  |  |  | 2024 Target |  |  | 2024 Actuals |  | DSO Focal Assigned
Director | Product Name | Application # | Total assessments Completed | 2024 Target Assessments | 2024 Target Reassessments | Automation Savings Target ( 70000) |  |  | 
 |  | 177 | 39 | 27 | 6 |  | Assessments | Reassessments | 
Jennifer | Regulatory and Safety | 29 | 12 | 3 | 2 |  |  |  | Radhakrishnan, Chinjumol <chinjumol.radhakrishnan@boeing.com>;
 | Research and Technology | 11 | 9 |  | 1 |  |  |  | Singh, Abhishek K <abhishek.k.singh@boeing.com>;
 | Test and Evaluation | 43 | 14 | 7 | 2 |  |  |  | Jha, Ravi N <ravi.n.jha@boeing.com>; Singh, Abhishek K <abhishek.k.singh@boeing.com>;
 | Non DTPLM | 94 | 4 | 17 | 1 |  |  |  | Singh, Omji Kunjbihari <omjikunjbihari.singh@boeing.com>; Balraj, Bharath K <bharath.k.balraj@boeing.com>; Ghosh, Subhabrata <subhabrata.ghosh@boeing.com>;
 |  | 333 | 149 | 56 | 22 |  |  |  | 
Tatum | Authoring Process Planning | 27 | 16 | 1 | 2 |  |  |  | Kaur, Harmeet <harmeet.kaur@boeing.com>;
 | Data Distribution and Management | 57 | 19 | 8 | 3 |  | 1 |  | Urimindi, Sreenivasulu <sreenivasulu.urimindi@boeing.com>; Vinod, Thomas <thomas.vinod@boeing.com>;
 | Automation Programming | 24 | 4 | 4 | 1 |  |  |  | H D, Sarika <sarika.hd@boeing.com>; Chougule, Priyanka Dhanpal <priyankadhanpal.chougule@boeing.com>;
 | Customer Engineering (CE) | 9 | 0 | 2 | 0 |  | 1 |  | Nair, Aathira Manikandan <aathiramanikandan.nair@boeing.com>;
 | DT PLM | 12 | 14 | 1 | 2 |  |  |  | Kaur, Harmeet <harmeet.kaur@boeing.com>;
 | Electrical Engineering | 44 | 6 | 11 | 1 |  | 1 | 1 | K L, Bharath <bharath.kl@boeing.com>; Kandan, Narendran <narendran.kandan2@boeing.com>;
 | Flight Engineering and Propulsion | 51 | 62 | 14 | 9 |  |  |  | Mohiddin Basha, Mahammed Gulam <mahammedgulam.mohiddinbasha@boeing.com>; Prabhat, Kumar <kumar.prabhat@boeing.com>; Prakash, Sumit <sumit.prakash@boeing.com>; Anand, Kumar <kumar.anand@boeing.com>;
 | Mechanical and Structural Engineering | 50 | 6 | 8 | 1 |  |  |  | P, Ashwini <ashwini.p@boeing.com>; Rompicherla, Rakesh <rakesh.rompicherla@boeing.com>;
 | Systems Engineering | 46 | 5 | 6 | 1 |  |  |  | Pattanaik, Anup K <anup.k.pattanaik@boeing.com>; Kolhar, Laxmidevi <laxmidevi.kolhar@boeing.com>;
 | Production System Simulation | 1 | 1 | 0 | 0 |  |  |  | 
 | Visualization and xR | 12 | 16 | 1 | 2 |  |  |  | Rompicherla, Rakesh <rakesh.rompicherla@boeing.com>;
TOTAL |  | 510 | 188 | 83 | 28 | 8634 | 3 | 1 | 

## Slide 4: Product support Progress
 |  |  |  | 2024 Target |  |  | 2024 Actuals |  | 
Director | Product Name | Application # | Total assessments Completed | 2024 Target Assessments | 2024 Target Reassessments | Automation Savings (70000 Hrs) | Assessments | Reassessments | DSO Focal Assigned
 |  | 147 | 70 | 20 | 10 |  |  |  | 
Buba | Digital Market Products | 43 | 22 | 6 | 3 |  |  |  | Fink (US), Brendan A <brendan.a.fink@boeing.com>; Jenkins (US), Renee M <renee.m.jenkins@boeing.com>;
 | Customer Operations | 24 | 16 | 2 | 2 |  |  |  | Nair, Aathira Manikandan <aathiramanikandan.nair@boeing.com>;
 | Technical Publications | 55 | 23 | 7 | 4 |  |  |  | Prabhat, Kumar <kumar.prabhat@boeing.com>; Kolhar, Laxmidevi <laxmidevi.kolhar@boeing.com>;
 | Training & Other | 25 | 9 | 5 | 1 |  |  |  | Rooge, Padma Prasad <padmaprasad.rooge@boeing.com>;
 |  | 226 | 76 | 27 | 12 |  |  |  | 
Jeff | Automation Programming | 26 | 26 |  | 4 |  |  |  | H D, Sarika <sarika.hd@boeing.com>; Chougule, Priyanka Dhanpal <priyankadhanpal.chougule@boeing.com>;
 | Innovation Hub |  |  |  |  |  |  |  | 
 | Material Management | 20 | 9 | 3 | 1 |  |  |  | Fink (US), Brendan A <brendan.a.fink@boeing.com>; Jenkins (US), Renee M <renee.m.jenkins@boeing.com>;
 | Maintenance Repair and Overhaul | 27 | 12 | 3 | 2 |  |  |  | Wellington (US), Donald R <Donald.R.Wellington@boeing.com>;
 | Integrated Logistics Planning and Management | 33 | 11 | 5 | 2 |  | 1 |  | Nadampalli Kumarraju, Lavanya <lavanya.nadampallikumarraju@boeing.com>;
 | Product Support Analysis | 31 | 7 | 5 | 1 |  |  |  | Varghese, Jessy <jessy.varghese@boeing.com>;
 | Embedded Program Support | 89 | 11 | 14 | 2 |  |  |  | Amaragatti, Sharanappa. <sharanappa.amaragatti@boeing.com>; Popeck (US), John <john.popeck@boeing.com>;
TOTAL |  | 373 | 146 | 50 | 22 | 15087 | 1 | 0 | 

## Slide 5: Code Whisperer Updates
Background
Boeing is evaluating Amazon Web Services (AWS) CodeWhisperer through a Proof of Concept exercise with the intent of implementing the tool in various business operations.
Goal
To validate and understand the use cases and terms of service of the tool while also measuring the efficiency of the code generated
Objective
Test several use cases and quantify the impact on accuracy and productivity across different functions within various software engineering teams, looking at its applicability within an operational context. Also, identify the critical safety concerns and potential hazards.
Teams from IT&DA M&Q, DPACS, Software Engineering, and BR&T Math formed to evaluate
  Use Cases in Work
  Code coverage for unit test case
  Actual business usecase like NIMT, Redars line darkening
  Legacy application automated test case
  Creating UI frontend code & unit test cases for Vue.JS application
  Explore the Coverity high and medium security scanning
  Oracle form migration . Customer engineering
  Gen AI web app Evaluation
  BGS DAS Platform
  Product Standards

## Slide 6: Technical Upskill sessions
No. | Topic | Presenter Name | Date | Trainings Links
1 | Software Composition Analysis | Sushil Mishra | 12th March,2024 | Click Here
2 | Containerization, Dockers and Deployment on Cloud | Siddharth Muttin | 20th March, 2024 | Click Here
3 | Deploy self-hosted Azure agent on OpenShift | Sumeet Kumar | 17th April | Enrollment open
4 | Deploy Selenium grid on OpenShift for test cases execution | Sumeet Kumar | 8th May | Enrollment open
5 | GCP | Anup Pattanaik | TBD | 

## Slide 7: Training and references