## Slide 1: DevSecOps & Automation – EP&S Monthly Report Out - October 2023

## Slide 2: CONTENTS
Vision
2023 DevSecOps Progress
DSO Status per director
Case Study for Success Story
Automation Progress
Training and references

## Slide 3: Vision
Implement Lean practices through DSO maturity coverage and IT Automation.
Increased operating speed and flexibility, release-on-demand, and first-time quality of secure-by-design applications.
Reduced hours and improved efficiency through automation

## Slide 4: 2023 DevSecOps progress

## Slide 5: DevSecOps 2023
Implement Lean practices through DSO maturity coverage for 70% of High ROI products
OKR
Complete DSO Assessments for new applications 120 Apps
[Overall – 280 apps (~30%) ]
Re-Assessments - 40 apps
Implementation roadmap for 40% Applications - 120 apps
[Overall – 200 (~20%) ]
Improved overall maturity to 3.0 from 2.8. Focus on High ROI and business critical Applications.
ROI Calculation - 50 Apps
Target

## Slide 6: Progress
Q1
Q2
2023 OKR Targets
Complete DSO Assessments for new applications 120 Apps
Implementation roadmap for Applications that have completed assessments- 90 Apps
Roadmap implementation , Re-Assessment & ROI calculation for 15% Apps with roadmap created: - 40 apps
Maturity improvement and maintain Score 3.0+
30
25 + 60 AMaaS
30
On Track
Watch Item
Off Track
30
*DSO Improvements pending
Maturity Score 3
Maturity Score 3
Target
Completed
8
28
10
0
10
13
21 + 57 AMaaS
30
Q3
30
30
10
4
34
4
Maturity Score 3.0 (Non-AMaaS)
Overall Score with AMaaS 2.82
Target
Completed
Target
Completed
Target
Completed
Q4
30
20
30
Maturity Score 3.0 (Non-AMaaS)
Overall Score with AMaaS 2.82
15
21
13
**Q4- QBR Focus**

## Slide 7: Assessment progress

## Slide 8: Look Ahead
Prioritize the application list for 2024 and initiate assessment for all the applications.
Working on strategy and best practices of DevSecOps for supporting Tech Debt
and Compliance.
Focus on re-assessment for improved DevSecOps maturity and automations savings.
Bringing success stories, case study and training for application teams.
Tableau dashboard rollout with integrated view from Infocenter and GSEP.
Continued lunch and learn sessions

## Slide 9: Look Ahead Strategy
Product Efficiency
Compliance
Tech Debt
Compute
DevSecOps & Automation
Application Roadmap
/retirement
Cloud
Look product at holistically and bring maturity and efficiency
Identify problem statement in product capabilities
Leverage DevSecOps and Automation best practices for solving problem
Key Objectives

## Slide 10: DSO STATUS PER DIRECTOR( till Oct 2023)

## Slide 11: Engineering Products(Jennifer)
Chart: Assessment Status
| Completed | Roadmap pending | Not Started
DSO Status | 19 | 2 | 44
Chart: Re-assessment Status
| Completed | Roadmap Pending | Not Started By Application Team
DSO Status | 5 | 1 | 10
65
** Reassessment target for 2023 – 10
Chart: Cumulative Assessment Status
| August | September | October | November
Completed | 17 | 17 | 17 | 19
Roadmap Pending | 1 | 1 | 1 | 2
Not Started by App Team | 31 | 31 | 48 | 44
On Track
Watch Item
Off Track

## Slide 12: Engineering Products (Tatum)
Chart: Assessment Status
| Completed | Roadmap pending | Not Started
DSO Status | 70 | 5 | 12
87
**Reassessment target for 2023 – 10
Chart: Cumulative Assessment Status
| August | September | October | November
Completed | 67 | 67 | 68 | 70
Roadmap Pending | 3 | 3 | 2 | 5
Not Started by App team | 5 | 5 | 17 | 12
On Track
Watch Item
Off Track
Chart: Re-assessment Status
| Completed | Roadmap Pending | Not Started By Application team
DSO Status | 15 | 1 | 1

## Slide 13: Engineering Products (Buba)
Chart: Assessment Status
| Completed | Roadmap pending | Not Started
DSO Status | 18 | 3 | 9
Chart: Re-assessment Status
| Completed | Roadmap Pending | Not Started By Application Team
DSO Status | 5 | 1 | 13
30
**Reassessment target for 2023 – 10
Chart: Cumulative Assessment Status
| August | September | October | November
Completed | 16 | 16 | 16 | 18
Roadmap Pending | 5 | 5 | 5 | 3
Not Started by App Team | 5 | 5 | 11 | 9
On Track
Watch Item
Off Track

## Slide 14: Engineering Products (Jeff)
Chart: Assessment Status
| Completed | Roadmap pending | Not Started
DSO Status | 9 | 3 | 17
29
**Reassessment target for 2023 – 10
Chart: Cumulative Assessment Status
| August | September | October | November
Completed | 9 | 9 | 9 | 9
Roadmap Pending | 3 | 3 | 3 | 3
Not Started by App Team | 20 | 20 | 24 | 17
Chart: Re-assessment Status
| Completed | Roadmap pending | Not Started by Application Team
DSO Status | 4 | 0 | 5
On Track
Watch Item
Off Track

## Slide 15: HELP REQUIRED
** Completion of the reassessments as per QBR 2023 targets.
Completing the pending assessment and roadmap. Many applications are not started
assessments completed over 3 months duration.
Refer attached excel for pending reassessments and assessments.

## Slide 16: AUTOMATION PROGRESS

## Slide 17: Automation 2023
Implement automation capabilities through out the applications and achieve 80000 automation hours
OKR
Automation hours of 167350 has been accounted in the CoP.
Chart: Automation Assessment Matrix
| Q1 | Q2 | Q3 | Q4
Planned | 11 | 14 | 14 | 14
Completed | 10 | 13 | 12 | 5
InProgess | 1 | 1 | 2 | 9
Knowledge sharing and bring culture of Automation
Capture automation to Return On Investment.
Automate repetitive processes
Objective
Accomplishments:

## Slide 18: Automation Status - 2023
Target: 80k hrs
Current status: 167k hrs
Total : 167,350 hours

## Slide 19: Training and references

## Slide 20: Training and support
Automation COP
https://devsecops.web.boeing.com/index.html [DevSecOps Enterprise Website]
Training:
https://devsecops.web.boeing.com/trainings.html
https://insite.web.boeing.com/culture/viewMedia.do?mediaId=428840
Insite: DevSecOps related video series
Degreed: https://degreed.com/pathway/mpl66o5r9d/pathway
Oreilly: https://learning.oreilly.com/library/view/the-devops-handbook/9781457191381/
DSO Support Systems | Description | URL
ATOMS | Platform to onboard to some of the commonly used tools like Coverity, Netsparker, SonarQube | https://atoms.web.boeing.com/home
ATOMS-CI | Saves your team time by generating an automated continuous integration pipeline and integrating different tools | https://atoms-ci.web.boeing.com/ci
DevSecOps | Official DevSecOps website | https://devsecops.web.boeing.com/index.html
AppDynamics | Monitoring tool documentation | https://itms.pages.boeing.com/wiki/appdynamics/
Enablement kit | Architecture Checklist to improve maturity | https://devsecops.web.boeing.com/assessment/enablementKit.html
DSO Mattermost channel | Join this channel for any questions/updates | https://mattermost.web.boeing.com/dso/channels/town-square
DSO Consultation | Connect with the experts | DL DSO Consulting
DSO COE InSite Group | Join this group for any questions/updates | https://insite.web.boeing.com/culture/viewGroup.do?groupId=168061
DevSecOps Video Library | Videos on different implementation | https://insite.web.boeing.com/culture/displayGroupMedia.do?groupId=168061
Enterprise Support
In case of any queries interested teams can register themselves through EMC (check for the session with the name “DevSecOps Office Hours (India)”).
For Product Teams in US, Click Here to block your slot
For Product Teams in India, Click Here to block your slot

## Slide 21: Assessment Process
DevSecOps Assessment Process Flow (Swimlane)
Please refer to the attached PDF.
GSEP Process for Dashboard Access
Please use the link to get access to the assessment dashboard. This is an auto approval process. Please select the first option for Business Stakeholder group.
Try to access this Dashboard Link after few minutes.
Info center Dashboard Link

## Slide 22: Contact us
 | DRI | Project Management | Core Team Focal | Enterprise collaboration
DevSecOps | Abhishek Singh Kenneth C Shew | Pramithi R Karimpanakkal | Singh, Abhishek K Valiyarayil, Siby Pattanaik, Anup K Ammata, Sudhakar Bakhedi, Bharati Bahubali Balraj, Bharath K Ghosh, Saikat Ghosh, Subhabrata Gundupalli, Rajesh Reddy H D, Sarika K L, Bharath Karri, Ram Sai K-R, Rahul Kuriakose, Tintu M Kurian, Abhijith Kuruba Chandra Kumar Mistry, Ashok Nagaraju, Ganesh Nagziriya, Anshika Nair, Aathira Manikandan Padmanaban Shunmugam, Nihila Abhishek Kumar Prabhat, Kumar Radhakrishnan, Chinjumol Reddy, V Sanjeev Rompicherla, Rakesh Sawant, Swapnil Ravindra Varghese, Jessy Vinukonda, Basha Jayanta Mondal DL Product Systems - DevSecOps Core Team | Karthik Tirukkoylur Sekhar Dolly Bhaskara Arun Prakash Jeyaprakash Anandapadmanabhan Gopalakrishnan Sushil Mishra Donald R Wellington DL DSO DRIs
Automation | Kenneth C Shew Naga Harsha Kaggallu | Priyanka Dhanpal Chougule |  | 

## Slide 23: Thank You